**Software Project Management Plan**

**Team 5**

January 3, 2021

**Team Members**

Bunnarith Heang

Vichea Heng

Sovath Chean

Seakmeng Chheang

Document Control

**Change History**

|  |  |  |
| --- | --- | --- |
| **Revision** | **Change Date** | **Description of changes** |
| V1.0 | 03/Jan/10 | Initial draft |
|  |  |  |

**Document Storage**

This document is stored at:

<https://docs.google.com/document/d/1MVRHu6TynIu4D5UKug-yizORuHC-954ZbZ9IYci8Bdo/edit?usp=sharing>

**Document Owner**

Seakmeng Chheang is responsible for developing and maintaining this document.

Table of Contents

[**Overview**](#_xoc5f2f3nzpp) **4**

[Purpose and Scope](#_fdim9gy696of) 4

[Goals and Objectives](#_85b9jgwtm5ra) 4

[Goals](#_b7zlfi25uw3c) 4

[Objectives](#_usab5wty42td) 4

[Project Deliverables](#_w2yio3jpy3o) 4

[Assumptions and Constraints](#_cc485c9mwlw7) 4

[Assumptions](#_7j6dad23qv69) 4

[Constraints](#_7j6dad23qv69) 5

[Schedule and Budget](#_78asqvdjzg08) 5

[Cost Estimate](#_mu64eomwkhw) 5

[Schedule Summary](#_mu64eomwkhw) 5

[Success Criteria](#_78asqvdjzg08) 5

[Definitions](#_8lx69flt030g) 5

[**Startup Plan**](#_8rcb00839cg6) **5**

[Team Organization](#_t7k5dbttmtw6) 5

[Project Communications](#_t7k5dbttmtw6) 5

[Technical Process](#_t7k5dbttmtw6) 6

[Tools](#_t7k5dbttmtw6) 6

[**Work Plan**](#_3rmgh1corb8) **6**

[Resource Estimate](#_ygyo8x6y8u8i) 6

[Release Plan](#_ygyo8x6y8u8i) 7

[**Control Plan**](#_xtw6tjk04vt) **7**

[Monitoring and Control](#_b2mj9oq9kj2i) 7

[Configuration Management Plan](#_b2mj9oq9kj2i) 7

[**Supporting Process Plans**](#_klv1lc1wx1zs) **7**

[Risk Management Plan](#_twmptt2xkzds) 7

[Test Plan](#_twmptt2xkzds) 8

[Product Acceptance Plan](#_twmptt2xkzds) 8

### Overview

#### Purpose and Scope

Team 5 is interested in creating Notato, a daily-need web application, which has a simple calculator, scientific calculator, converter, and randomizer. Notator also provides save randomizing list functionality to make users’ life easier. It combines the power of backend and API service (3-rd party) to be able to run a smooth operation regardless of device specification. Users will be able to notice the really low power consumption of this app over the time.

Notato will be developed with Laravel for backend and VueJS for frontend with the help of 3rd party API for the conversion feature.

We do not only build the project for the final presentation but also to contribute a useful web application to the needy people out there. Hence, we will open source this project, as long as it’s free to host the projects, both frontend and backend for modification or inspection for learning.

#### Goals and Objectives

##### Goals

* Create a functional app with well-designed documentation, design and features.
* Learn how to work with a standard software development life cycle
* Deliver an app for the final project

##### Objectives

* Create a web application for general purpose users
* Host the source code both frontend and backend to the programming community

#### Project Deliverables

|  |  |
| --- | --- |
| **Date** | **Deliverable** |
| 18/Dec/2020 | * A draft requirement document |
| 25/Dec/2020 | * Use case diagram |
| 03/Jan/2020 | * User stories * cross-functional diagram * Wireframe UI in Adobe XD * SDA v.1 * SRS v.1 * SPMP v.1 |

#### Assumptions and Constraints

##### Assumptions

* All team members will be able to complete tasks on time
* Any issue will be raised during the meeting

##### Constraints

* 3-rd Party API service is used in conversion which we cannot guarantee the reliability and accuracy

#### Schedule and Budget

##### Cost Estimate

* 4 software engineers each 5 hours per week

5 \* 4 = 20 hours per week

* 6 sprints totally

6 \* 20 = 120 hours in total to complete the project

##### Schedule Summary

#### Success Criteria

All team members are equipped with skill on their own fields with a modern interface allowing users to work seamlessly with the application.

#### Definitions

|  |  |
| --- | --- |
| Term | Definition |
| Notato | A simple web application with calculator, converter and randomizer. |
|  |  |
|  |  |

### Startup Plan

#### Team Organization

|  |  |  |
| --- | --- | --- |
| **Role** | **Actor(s)** | **Responsibility** |
| Team Lead | Seakmeng | Call for meetings, organize projects and distribute tasks to everyone. |
| Backend Developer | Sovath, Vichea, and Bunnarith | Implements Authentication and Randomizer. |
| Frontend Developer | Vichea and Seakmeng | Design UI/UX and integrate API. |
| Requirement Engineer | Sovath, Vichea, Bunnarith and Seakmeng | Drafting requirement, design use case diagram and user stories. |

#### Project Communications

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Event | Info | Audience | Format | Frequency |
| Standup | Perform in the middle of the sprint to discuss the issue that we faced during the sprint | All team members | Discord | Once per sprint |
| Retrospective and Sprint Planning | Perform at the end of each sprint to discuss what went well or wrong, then planning for the next sprint | All team members | Discord | Once per sprint |
| Project status | Keep track of team velocity | All team members | Jira |  |
| Small discussion | Resolve any small concern, issue | All team members | Telegram |  |

#### Technical Process

**Scrum + Incremental** Software Development Process will be used as a method to develop this application.

#### Tools

* Laravel for backend
* VueJS for frontend
* Version control with git
* VSCode for code editor

### Work Plan

#### Resource Estimate

Team estimated effort is available [here](https://raymondlor.atlassian.net/jira/software/projects/NOTATO/boards/1/reports) in Jira.

#### Release Plan

##### Iteration #1 (Sprint #4)

* Frontend: Implement Simple and Scientific Calculator
* Backend: Authentication (register, login, reset password, change email and change password) and basic features of Randomizer (picker, team generator, and custom list).

##### Iteration #2 (Sprint #5)

* Frontend: Implement Authentication (register, login, reset password, change email and change password) and basic features of Randomizer (picker, team generator, and custom list).
* Backend: Ability to save the data to the user account and export to excel.

##### Iteration #3 (Sprint #6)

* Frontend: Ability to save the data and export to excel.
* Backend: N/A
* Devops: Hosting backend and frontend to the cloud (DigitalOcean).

### Control Plan

#### Monitoring and Control

Milestones are included to reference where the project is scheduled to delivered:

#### Configuration Management Plan

1. All project works are stored in a Github organization dedicated for this project. Source code and documents are in separate repositories.
2. Requirement changing procedure:
   1. Raised the statement in the telegram group with what to change, reason to change, how change will be implemented, pros and cons of the change, risks and backup plan when the change is failed to implement.
   2. Team lead call for a meeting in discord to discuss about that
   3. Analyze the impact to the system architecture
   4. Decide whether to accept the change by voting system based on votes.
   5. Submit the change to a stakeholder (Mr. Neil Ian Uy)

### Supporting Process Plans

#### Risk Management Plan

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Rank** | **Risk** | **Possibility of Loss** | **Size of Loss** | **Risk Exposure** | **Response** |
| 1 | 3-rd Party API Service | Likely | Major | High | Mitigate: hosting our own API Service for the purpose of this project |
| 2 | Learning curve of new technology stack | Likely | Moderate | Moderate | Mitigate: Asking another team members who worked with that technology before |
| 3 | Schedule/Time line delivery | Unlikely | Major | High | Mitigate: daily standup when meeting on campus |
| 4 | Unknown constraint of new technology stack | Unlikely | Moderate | Moderate | Mitigate: prototype possible constraint before adding new feature to backlog |

#### Test Plan

We will enforce TDD (Test-Driven Development) which encourages all team members to write the test first before writing the code to ensure each feature does what it’s supposed to be done. Features without tests will not be allowed to merge into the project.

#### Product Acceptance Plan

Product will be tested by all team members after each sprint to ensure the behavior meets the requirement.